## Slide 1: Agile Presentation
Jesse Greathouse
CS250

## Slide 2: Roles on a Scrum-Agile Team
Product Owner
Scrum Master
Development Team
The next three slides will describe each role in detail regarding their responsibilities and importance.

## Slide 3: Product Owner
Maximizes the value of the product
Direct communication to stakeholders/users
Responsible for overall vision of product
Manages backlog and prioritizing tasks

## Slide 4: Scrum Master
Facilitator and coach for Scrum team
Makes sure team adheres to Scum practices and principles
In charge of Scrum planning, Daily Stand-ups, Sprint Reviews and Retrospectives
Fosters an environment that supports high-quality, performance, and consistent improvement for the Dev Team.

## Slide 5: Development Team
Team of professionals who work on delivering releasable ”Done” Increments
Hold multiple skills to produce product Increments
Decide how to best accomplish their goals
Collaborates closely with Product owner to understand direction and requiremnets

## Slide 6: Agile Phases
Concept/Initiation stage:
  The team identifies business goals, scope and objectives of the project
  Stakeholders define a product vison, explain features
  This stage provides alignment between stakeholders and development team which in turn paints a clear vision of the project’s purpose and priorities.
User Stories
  Requirements and features are gathered through user stories and acceptance criteria
  Making sure the requirements evolve using user feedback
  This stage provides the focus stays delivering value to the customer and allows for continuous adaptation to meet business needs
Iterative Design
  Using Agile methodology, developers subscribe to “just enough” design to start development
  The design continuously evolves when new requirements emerge during Sprints
  This phase encourages flexibility, adaptability, and prevents over the top features that are not necessary.
Incremental Development
  Sprints are conducted that typically last 2 – 4 weeks
  Developers work on user stories from product backlog and deliver small functional increments of software
  This phase enables fast delivery of functional features to the user and facilitates early detection of issues or bugs so they can be resolved early
Testing
  Testing is integrated into the development process where testers work alongside developers to perform unit tests, integration tests, and user acceptance tests
  Bugs and issues are identified and fixed in the same sprint
  Testing concurrently in the development stage delivers value to customers early, feedback to improve often, and reduces the risk of large-scale deployment issues
Retrospective
  Conducted after every sprint to evaluate what went well, what did not, and how to improve next time
  This final phase drives continuous improvement and enhances collaboration between the team and stakeholders. It also helps the team adapt to changes and deliver better results in the future

## Slide 7: Waterfall Model; The disadvantages for this project
Delayed bug texting and ability to find issues
User feedback is not at the forefront of Waterfall, this would lead to the final product not aligning with the user’s expectations
Features that would be requested from users during development would be harder to implement
During one of the sprints the stakeholders decided to switch direction and focus on detox centers as the top destinations
  The team was able to switch gears and implement these requests using the Agile framework without compromising previous development status

## Slide 8: Waterfall Vs. Agile
Best suited for projects that are stable, well –defined, and unchanging.
Suitable for smaller projects that are not as complex
Limited stakeholder involvement
Risks are identified early but can be costly later in the process
Ideal when requirements are expected to change or evolve
Better for larger and more complex projects. As the customer base expands the site will need to grow in complexity and scale
Agile uses consistent user feedback and risks are continuously assessed. Such as the adaptation to the new focus of top destinations late in the development

## Slide 9: References:
Cobb G., Charles (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. EBSCO. https://research.ebsco.com/c/cyb354/search/details/tbfxle5mbr?db=nlebk
Landau, Peter (2023). Scrum Team Roles. Project Management. https://www.projectmanager.com/blog/scrum-roles-the-anatomy-of-a-scrum-team
Lockhart, Liz (2023). Agile vs. Waterfall: 10 key differences between the two methods. Float. https://www.float.com/resources/agile-vs-waterfall
Iqbal, Mary (2022). The Purpose of the 5 Scrum Events. Scrum.org. https://www.scrum.org/resources/blog/purpose-five-scrum-events
Singh, Naveen Kumar (2024). Different Between Sprint Review and Sprint Retrospective. Agilemania. https://agilemania.com/sprint-review-vs-sprint-retrospective